## Slide 1: Requirements Analysis and the Unified Process

## Slide 2: Contents
Requirements Analysis: What and what?
Unified Process
OO Analysis and Design
  Basics
  UML
  Actors, Use cases

## Slide 3: Requirements Analysis [1]
What is it?
  The process by which customer needs are understood and documented.
  Expresses “what” is to be built and NOT “how” it is to be built.
Example 1:
  The system shall allow users to withdraw cash. [What?]
Example 2:
  A sale item’s name and other attributes will be stored in a hash table and updated each time any attribute changes. [How?]

## Slide 4: Requirements Analysis [2]
C- and D-Requirements
  C-: Customer wants and needs; expressed in language understood by the customer.
  D-: For the developers; may be more formal.

## Slide 5: Requirements Analysis [2]
Why document requirements?
  Serves as a contract between the customer and the developer.
  Serves as a source of test plans.
  Serves to specify project goals and plan development cycles and increments.

## Slide 6: Requirements Analysis [3]
Roadmap:
  Identify the customer.
  Interview customer representatives.
  Write C-requirements, review with customer, and update when necessary.
  Write D-requirements; check to make sure that there is no inconsistency between the C- and the D-requirements.

## Slide 7: Requirements Analysis [4]
C-requirements:
  Use cases expressed individually and with a use case diagram. A use case specifies a collection of scenarios.
    Sample use case: Process sale.
  Data flow diagram:
    Explains the flow of data items across various functions. Useful for explaining system functions. [Example on the next slide.]
  State transition diagram:
    Explains the change of system state in response to one or more operations. [Example two slides later.]
  User interface: Generally not a part of requirements analysis though may be included. [Read section 3.5 from Braude.]

## Slide 8: Data Flow Diagram
Pay rate
Overtime
rate
Total pay
Pay
Net pay
Get employee
file
Weekly
pay
Overtime
pay
Deduct
taxes
Issue
paycheck
Employee Record
Company records
Worker
ID
Regular
hours
Overtime
hours
Check
Tax rates
*
*
*

## Slide 9: State Transition Diagram (STD)
EBOFF (e,f)
EBON (e,f)
EBP(e,f)
EBP(e,f)
EBOFF (e,f): Elevator e button OFF at floor f.
EBON (e,f): Elevator e button ON at floor f.
EBP(e,f): Elevator e button f is pressed.
EAF(e,f): Elevator e arrives at floor f.
Elevator example (partial):

## Slide 10: Requirements Analysis [5]
D-requirements:
  Organize the D-requirements.
  Create sequence diagrams for use cases:
    Obtain D-requirements from C-requirements and customer.
    Outline test plans
    Inspect
  Validate with customer.
  Release:

## Slide 11: Requirements Analysis [6]
  Organize the D-requirements.
    Functional requirements
      The blood pressure monitor will measure the blood pressure and display it on the in-built screen
    Non-functional requirements
      Performance
      The blood pressure monitor will complete a reading within 10 seconds.
      Reliability
      The blood pressure monitor must have a failure probability of less than 0.01 during the first 500 readings.

## Slide 12: Requirements Analysis [7]
    (c) Interface requirements: interaction with the users and other applications
    The blood pressure monitor will have a display screen and push buttons. The display screen will….
    (d) Constraints: timing, accuracy
    The blood pressure monitor will take readings with an error less than 2%.

## Slide 13: Requirements Analysis [7]
Properties of D-requirements:
  Traceability: Functional requirements
    D-requirement  inspection report  design segment  code segment  code inspection report  test plan  test report
  Traceability: Non-Functional requirements
    Isolate each non-functional requirement.
    Document each class/function with the related non-functional requirement.

## Slide 14: Requirements Analysis [8]
Properties of D-requirements:
  3. Testability
    It must be possible to test each requirement. Example ?
  4. Categorization and prioritization

## Slide 15: Categorizing Requirements
How to categorize system functions?

## Slide 16: Prioritizing (Ranking) Use Cases
Strategy :
  pick the use cases that significantly influence the core architecture
  pick the use cases that are critical to the success of the business
  a useful rule of thumb - pick the use cases that are the highest risk!!!

## Slide 17: Requirements Analysis [9]
Properties of D-requirements:
  5. Completeness
    Self contained, no omissions.
  6. Error conditions
  State what happens in case of an error. How should the implementation react in case of an error condition?

## Slide 18: Requirements Analysis [10]
Properties of D-requirements:
  7. Consistency
    Different requirements must be consistent.
    Example:
    R1.2: The speed of the vehicle will never exceed 250 mph.
    R5.4: When the vehicle is cruising at a speed greater than 300 mph, a special “watchdog” safety mechanism will be automatically activated.

## Slide 19: The Unified Process
Why a Process?
  Software projects are large, complex, sophisticated
  time to market is key
  many facets involved in getting to the end
Common process should
  integrate the many facets
  provide guidance to the order of activities
  specify what artifacts need to be developed
  offer criteria for monitoring and measuring a project

## Slide 20: The Unified Process
Component based - meaning the software system is built as a set of software components interconnected via interfaces
Uses the Unified Modeling Language (UML)
Use case driven
Architecture-centric
Iterative and incremental
Component: A physical and replaceable part of a system that conforms to
and provides realization of a set of interfaces.
Interface: A collection of operations that are used to specify a service of a class or a component
This is what makes
the Unified process
Unique

## Slide 21: The Unified Process
User’s
requirements
Software
Development
Process
Software
System

## Slide 22: The Unified Process
Use Case driven
  A use case is a piece of functionality in the system that gives a user a result of value
Use cases capture functional requirements
Use case answers the question: What is the system supposed to do for the user?

## Slide 23: The Unified Process
Architecture centric
  similar to architecture for building a house
Embodies the most significant static and dynamic aspects of the system
Influenced by platform, OS, DBMS etc.
Primarily serves the realization of use cases

## Slide 24: The Unified Process
Iterative and Incremental
  commercial projects continue many months and years
  to be most effective - break the project into iterations
Every iteration - identify use cases,create a design, implement the design
Every iteration is a complete development process

## Slide 25: The Unified Process
Look at the whole process
  Life cycle
  Artifacts
  Workflows
  Phases
  Iterations

## Slide 26: The Life of the Unified Process
Unified process repeats over a series of cycles
Each cycle concludes with a product release
Each cycle consists of four phases:
  inception
  elaboration
  construction
  transition

## Slide 27: The Life of the Unified Process
Elaboration
Inception
Construction
Transition
Iteration
Iteration
Iteration
Iteration
Iteration
Iteration
Iteration
Iteration
Release 1
1
1
1
1
Time
A cycle with its phases and its iterations